| PROJECT TITLE | Design and Development of an Interactive Web-Based Mathematical Toolkit |  |  | Group Number | 09 |
| --- | --- | --- | --- | --- | --- |
| Team Leader Name and Roll No |  | Team Members Name and Roll No | Learning Project-I Status Till Date | Tentative Date of Submission of Project |  |
| - Subham Kumar Padhy (24CSE236) |  | 1.Tanmay Bhuyan (24CSE215) 2.Subham Kumar Padhy (24CSE236) | 2nd July 2025 to 18th Aug 2025 | 22nd to 28th October 2025 |  |

PROJECT SUMMARY: -

We are developing an interactive web-based mathematical toolkit for students to perform basic math operations with the explanations provided. Till now, we have set up the front-end using HTML, Tailwind CSS, and JavaScript. A fully functional factorial calculator has been completed with step-by- step output. The frontend part for a prime number checke has also been designed. The interface is responsive.

PROJECT OVERVIEW: -

This project focuses on creating a web-based toolkit that not only provides results but also explains the steps behind mathematical operations. The first working module, a factorial calculator, has been developed and tested. Along with this, the user interface for a prime number checker has been designed and integrated into the application.

The project currently emphasizes frontend development and user experience. In upcoming stages, more modules such as arithmetic operations, GCD/LCM, and exponentiation will be developed. Later, backend integration using Node.js, Express.js, and MongoDB will allow user accounts.

| CATEGORY | PRESENT STATUS OF PROJECT | PERCENTAGE OF WORK COMPLETED | PENDING WORK |
| --- | --- | --- | --- |
| Web development | Frontend design completed, factorial calculator fully functional, prime checker frontend prepared, basic educational content added. | Approximately 35% of the project has been completed. | Prime checker functionality, arithmetic calculator, GCD/LCM, exponentiation, backend integration (Node.js, Express.js, MongoDB), authentication, UI polishing. |

Comments of Proctors/Class Teacher:

Class Teacher                                                                           Project Coordinator, 2nd Year